# GOVERNMENT POLYTECHNIC, AMRAVATI

Computer Department
Project 2024-25
Weekly Report on Project Development

### Group No.: 4

Group Members:

- Naman S. Bharsakale (22CM010)

- Sarvesh S. Chaudhari (22CM016)

- Yash S. Chaukhande (22CM019)

- Jay A. Ganorkar (22CM030)

- Mohammad Shehzad Mohammed Zameer (23CM206)

Guide: Mrs. C. R. Chaudhari

## Week No. 1 (09/01/2025 – 15/01/2025)

### Description:

The team discussed and finalized the project idea, "Smart Stick for Blind Person." Each member researched technologies related to assistive devices for visually impaired individuals.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Research on smart assistive devices | Gathered details on various smart assistive devices and their working principles. 1)Link:- https://ieeexplore.ieee.org/document/10170619/ 2)Link:- https://syrmasgs.com/assistive-devices/ | Approved |
| 2 | Sarvesh S. Chaudhari | Research on obstacle detection techniques | Studied ultrasonic sensor applications for obstacle detection 1)Link:- https://www.researchgate.net/publication/337842014 2)Link:-https://ieeexplore.ieee.org/document/10303550 | Suggested additional sensor study |
| 3 | Yash Chaukhande | Research on fire detection methods | Collected data on flame sensors used in fire detection 1)Link:- https://www.winsen-sensor.com/knowledge 2)Link:- https://www.elprocus.com | Approved |
| 4 | Jay Ganorkar | Study of emergency notification systems | Studied GPS and Pushbullet API for emergency alerts 1)Link:- https://docs.pushbullet.com/ 2)Link:- https://www.researchgate.net/publication/388962706 | Suggested real-time testing |
| 5 | Mohammad Shehzad Mohammed Zameer | Component selection and feasibility study | Identified necessary hardware components like ESP32, sensors, and power modules 1)Link:- https://www.nabto.com/guide-to-iot-esp-32/ 2)Link:- https://www.researchgate.net | Need to check availability |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 2 (16/01/2025 – 22/01/2025)

### Description:

Selected components were analyzed for feasibility and working. Component procurement was initiated.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Testing ultrasonic sensor | Successfully detected obstacles within 1.5 meters. 1)Link:- https://www.sciencedirect.com 2)Link:- https://mycardoeswhat.org | Approved |
| 2 | Sarvesh S. Chaudhari | Testing flame sensor | Successfully detected fire at different distances 1)Link:- https://forum.arduino.cc/t/how-find-fire-from-long-distance/17973 2)Link:- https://docs.espressif.com/projects/esp-idf/en/stable/esp32/get-started/establish-serial-connection.html | Check sensor accuracy |
| 3 | Yash Chaukhande | Configuring ESP32 | Established basic connectivity with ESP32 1)Link:- https://docs.espressif.com/projects/esp-idf/en/stable/esp32/get-started/establish-serial-connection.html 2)Link:- https://lastminuteengineers.com/getting-started-with-esp32/ | Approved |
| 4 | Jay Ganorkar | Testing GPS module | GPS coordinates retrieved successfully 1)Link:- https://www.techtarget.com/whatis/definition/GPS-coordinates 2)Link:- https://www.circuitdigest.com/microcontroller-projects/simple-gps-tracker-using-esp32-visualize-data-on-map | Need real-world testing |
| 5 | Mohammad Shehzad Mohammed Zameer | Checking power supply | Identified optimal battery and regulator for power stability 1)Link:- https://www.sciencedirect.com/science/article /abs/pii/S2352152X22006260 | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 3 (23/01/2025 – 29/01/2025)

### Description:

Basic circuit setup and initial code implementation.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Connecting sensors to ESP32 | Successfully connected ultrasonic and flame sensors 1)Link:- https://www.linkedin.com/pulse/how-interface-ultrasonic-sensor-hc-sr04-esp32-using-parvathaneni-p10tc 2)Link:- https://projecthub.arduino.cc/SURYATEJA/arduino-modules-flame-sensor-e48e97 | Approved |
| 2 | Sarvesh S. Chaudhari | Writing initial sensor code | Basic sensor readings obtained 1)Link:- https://youtube.com/shorts/2d2p1-7KgJg?si=OrpBkm2SpoloBbXW | Optimize code efficiency |
| 3 | Yash Chaukhande | Testing vibration motor | Motor triggered successfully upon obstacle detection 1)Link:- https://ijrpr.com/uploads/V5ISSUE7/IJRPR31406.pdf 2)Link:- https://www.sciencebuddies.org/science-fair-projects/project-ideas/Elec_p107/electricity-electronics/obstacle-detecting-walking-stick | Increase vibration intensity |
| 4 | Jay Ganorkar | Implementing emergency SMS notification | Pushbullet API tested with sample messages 1)Link:- https://www.pushbullet.com/api 2)Link:- https://docs.pushbullet.com/v4/ | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Powering up the circuit | Ensured stable power flow to all components 1)Link:- https://techexplorations.com/guides/esp32/begin/power/ | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 4 (30/01/2025 – 05/02/2025)

### Description:

Refinement of sensor accuracy and debugging issues in the prototype.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Optimize obstacle detection | Improved accuracy using better threshold values 1)Link:- https://help.salesforce.com/s/articleView?id=release-notes.rn_bi_edd_model_threshold_ deploy.htm&release=222&type=5 2)Link:- https://www.evidentlyai.com/classification-metrics/classification-threshold | Approved |
| 2 | Sarvesh S. Chaudhari | Improve flame sensor accuracy | Adjusted sensitivity for better fire detection 1)Link:- https://youtu.be/vzKjqQZ65-Y?si=zE77cZgcdEyTddTn | Check for false alarms |
| 3 | Yash Chaukhande | Debugging ESP32 connectivity issues | Resolved minor connectivity errors 1)Link:- https://randomnerdtutorials.com/esp32-troubleshooting-guide/ 2)Link:- http://docs.espressif.com/projects/esptool/en/latest /esp32/troubleshooting.html | Approved |
| 4 | Jay Ganorkar | Testing emergency alert reliability | Pushbullet API tested with multiple recipients 1)Link:- https://docs.pushbullet.com/ | Optimize response time |
| 5 | Mohammad Shehzad Mohammed Zameer | Improving circuit stability | Added resistors to reduce voltage fluctuations 1)Link:- https://electronics.stackexchange.com/questions /127525/reducing-voltage-with-resistors 2)Link:- https://forum.arduino.cc/t/what-is-the-correct-way-to-drop-voltage-in-circuit/1264735/2 | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 5 (06/02/2025 – 12/02/2025)

### Description:

Integration of all sensors and modules, checking real-time performance.

### Components:

- Ultrasonic Sensor: Measures distance by emitting ultrasonic waves and calculating the time it takes for the echo to return.

- Flame Sensor: Detects the presence of fire or flame using infrared light sensing.

- GPS Module: Receives signals from satellites to determine precise geographic location coordinates.

- Vibrating Motor: Produces vibration feedback when powered, commonly used for alerts in devices.

- Rechargeable Battery: Stores electrical energy and can be recharged multiple times for repeated use.

- ESP32: A low-cost, low-power microcontroller with built-in Wi-Fi and Bluetooth capabilities.

- Push Button: A simple switch mechanism used to control circuits by making or breaking a connection when pressed.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Combine sensor data | Successfully integrated obstacle and fire detection 1)Link:- https://www.researchgate.net/publication/353795465 _Smart_Blind_Stick_Using_Ultrasonic_Sensor | Approved |
| 2 | Sarvesh S. Chaudhari | Improve code structure | Optimized sensor readings and response time 1)Link:- https://projecthub.arduino.cc/SURYATEJA/arduino-modules-flame-sensor-e48e97 | Approved |
| 3 | Yash Chaukhande | Test vibration motor response | Vibration motor triggered correctly on detection 1)Link:- https://gesrepair.com/common-causes-of-motor-vibration/ 2)Link:- https://teamcorporation.com/2023/03/27/vibration-testing-methods/ | Increase motor duration |
| 4 | Jay Ganorkar | Improve GPS module accuracy | Location tracking refined for emergency alerts 1)Link:- https://nerdschalk.com/improve-location-accuracy-android/ 2)Link:- https://en.wikipedia.org/wiki/Differential_GPS | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Monitor power consumption | Identified excessive power draw and optimized circuit 1)Link:- https://www.sciencedirect.com/topics/computer-science/power-consumption | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 6 (13/02/2025 – 19/02/2025)

### Description:

Field testing of the prototype with real-time obstacle and fire detection.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Test stick in real-world conditions | Successfully detected obstacles outdoors 1)Link:- https://www.mdpi.com/2227-7080/10/3/54 | Approved |
| 2 | Sarvesh S. Chaudhari | Analyze fire sensor response time | Fire detection improved with threshold tuning 1)Link:- https://www.sciencedirect.com/science/article /abs/pii/S0379711224000018 | Approved |
| 3 | Yash Chaukhande | Vibration motor field test | Motor response tested on different surfaces 1)Link:- https://www.elementdefense.com/blog/vibration-testing-applications 2)Link:- https://www.bksv.com/media/doc//bn2352.pdf | Approved |
| 4 | Jay Ganorkar | Test emergency alert in different locations | GPS tracking works accurately within 5m 1)Link:- https://www.fema.gov/emergency-managers/practitioners/integrated-public-alert-warning-system/public/wireless-emergency-alerts/geographic-accuracy-wea | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Check battery backup in real use | Battery lasts 6 hours on full charge 1)Link:- https://www.averna.com/mastering-battery-testing-everything-you-need-to-know | Consider power optimization |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 7 (20/02/2025 – 26/02/2025)

### Description:

Improving battery efficiency and refining emergency alert system.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Reduce power consumption | Lowered ESP32 power usage 1)Link:- https://www.espboards.dev/blog/esp32-power-optimisation/ 2)Link:- http://diyi0t.com/reduce-the-esp32-power-consumption/ | Approved |
| 2 | Sarvesh S. Chaudhari | Optimize fire detection power usage | Adjusted sensor sleep mode for efficiency 1)Link:- https://www.sciencedirect.com/science/article /pii/S2665917424003805 | Approved |
| 3 | Yash Chaukhande | Improve vibration motor efficiency | Reduced power draw with PWM 1)Link:- https://www.precisionmicrodrives.com/ab-012 | Approved |
| 4 | Jay Ganorkar | Enhance emergency SMS speed | Pushbullet messages sent within 3 seconds 1)Link:- https://help.pushbullet.com/articles/why-are-my-text-messages-stuck-pending/ | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Test alternative power sources | Explored solar charging option 1)Link:- https://randomnerdtutorials.com/power-esp32-esp8266-solar-panels-battery-level-monitoring/ | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 8 (27/02/2025 – 05/03/2025)

### Description:

Preparing a proper stick enclosure and finalizing design.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Design enclosure for sensors | Created a 3D-printed case 1)Link:- https://www.allaboutcircuits.com/industry-articles/six-steps-for-designing-a-custom-3d-printed-electronics-enclosure/ | Approved |
| 2 | Sarvesh S. Chaudhari | Mount flame sensor securely | Placed sensor in optimal position 1)Link:- https://www.hvac.com/expert-advice/furnace-flame-sensors/ | Approved |
| 3 | Yash Chaukhande | Secure vibration motor | Fixed motor with shock-absorbing material 1)Link:- https://us.misumiec.com/vona2/detail/221004938469 /?srsltid= AfmBOorOKTfEzLg16m QuiNtT2CRHlOfPkrmtG3NQCMjaoXx4SY5Pdzi4 | Approved |
| 4 | Jay Ganorkar | Attach GPS module properly | Placed GPS externally for better signal 1)Link:- https://support.avenzamaps.com/hc/en-us/articles/4961419399956-Connecting-to-an-External-GPS-Device | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Ensure all connections are durable | Used heat shrink tubes for safety 1)Link:- https://axis-india.com/heat-shrink-tubing-the-analysis-you-need/ | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 9 (06/03/2025 – 12/03/2025)

### Description:

Testing and debugging final prototype for reliability.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Test durability of stick | Conducted stress tests 1)Link:- https://blog.qima.com/eletronics/ overview-test-methods-for-electronic-components 2)Link:- https://resources.altium.com/p/overview-electrical-stress-test-methods-pcbas | Approved |
| 2 | Sarvesh S. Chaudhari | Debug fire sensor for false alarms | Improved accuracy with software filtering 1)Link:- https://www.mdpi.com/1424-8220/22/9/3307 | Approved |
| 3 | Yash Chaukhande | Verify vibration motor consistency | Ensured proper motor response in all cases 1)Link:- https://forum.arduino.cc/t/arduino-and-multiple-vibration-motors/118441 | Approved |
| 4 | Jay Ganorkar | Ensure emergency alert reliability | Multiple successful tests with different networks 1)Link:- https://www.fema.gov/emergency-managers/practitioners/integrated-public-alert-warning-system/public/emergency-alert-system | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Check full system battery backup | Lasts 8 hours after optimizations 1)Link:- https://embeddedartistry.com/blog/2020/10/26/ optimizing-power-consumption-in-battery-powered-devices/ | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 10 (13/03/2025 – 19/03/2025)

### Description:

User testing and collecting feedback from visually impaired individuals.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Test with visually impaired users | Gathered valuable feedback 1)Link:- https://www.researchgate.net/publication/356441226 _A_systematic_literature_review_on_the_usability _of_ mobile_applications_for_visually_impaired_users 2)Link:- https://www.researchgate.net/publication/378254054 | Approved |
| 2 | Sarvesh S. Chaudhari | Observe real-world usability | Users found obstacle detection helpful 1)Link:- https://www.sciencedirect.com/science/article/pii/ S2090447923002769 2)Link:- https://www.testdevlab.com/blog/usability-testing-in-software-development | Approved |
| 3 | Yash Chaukhande | Record user response to vibration alerts | Users adapted quickly to alerts 1)Link:- https://www.researchgate.net/publication /345370472 _Assistive_Mobile_Application_for_ Visually_Impaired_People | Approved |
| 4 | Jay Ganorkar | Evaluate emergency alert effectiveness | Emergency messages sent successfully 1)Link:- https://youtu.be/E-5vazIDznc?si=sLQ_3DwLO3ig4AYL | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Note user battery concerns | Users requested longer battery life | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 11 (20/03/2025 – 26/03/2025)

### Description:

Making final modifications and preparing documentation.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Adjust system based on user feedback | Made necessary changes 1)Link:- https://www.linkedin.com/advice/0 /how-do-you-incorporate-user-feedback-system-improvement | Approved |
| 2 | Sarvesh S. Chaudhari | Improve fire detection responsiveness | Enhanced response speed 1)Link:- https://www.mdpi.com/2076-3417/13/13/7845 | Approved |
| 3 | Yash Chaukhande | Ensure motor durability | Confirmed longevity of motor 1)Link:- https://www.divaportal.org/smash/get/diva2% 3A833367/FULLTEXT01.pdf | Approved |
| 4 | Jay Ganorkar | Finalize GPS and alert system | Improved alert reliability 1)Link:- https://youtu.be/vi_cIuxDpcA?si=OBKn3uhSSw6W _HoE | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Complete documentation | Project report drafted 1)Link:- https://www.project.co/project-report/ | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

## Week No. 12 (27/03/2025 – 02/04/2025)

### Description:

Finalizing project report, testing the smart stick one last time, preparing for the final presentation, and submitting all required documents.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Review final prototype performance | Last round of field testing, confirmed all features work | Approved |
| 2 | Sarvesh S. Chaudhari | Fix minor software bugs | Optimized final code and removed unnecessary delays | Approved |
| 3 | Yash Chaukhande | Ensure all hardware connections are stable | Checked soldering and wiring for durability | Approved |
| 4 | Jay Ganorkar | Finalize emergency alert system with Pushbullet | Verified alert speed and reliability under various conditions | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Check battery performance in long-term use | Ensured battery lasts a minimum of 8 hours | Approved |
| 6 | All Members | Compile final project report | Report structured with detailed explanation, images, and code snippets | Approved |
| 7 | All Members | Prepare PowerPoint presentation | Completed with diagrams, graphs, and explanation of each module | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

### Week No. 13 (03/04/2025 – 09/04/2025)

Description:
Began final preparation phase – making detailed project presentation and refining thesis draft.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Create PPT slides | Made slides covering overview, modules, and outcomes. 1)Link:- https://workspace.google.com/products/slides/ | Approved |
| 2 | Sarvesh S. Chaudhari | Draft initial thesis report | Collected technical descriptions and flowcharts. 1)Link:- | Approved |
| 3 | Yash S. Chaukhande | Design diagrams and graphics | Added sensor layout, GPS flow, and vibration structure. 1)Link:- https://www.researchgate.net/figure/Flow-chart-GPS-tracking-system_fig5_319345188 | Approved |
| 4 | Jay A. Ganorkar | Compile references and link sources | Organized all link citations into proper format | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Review previous weeks’ diary entries | Cross-checked for consistency, corrected minor typos. 1)Link:- https://www.grammarly.com/ | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

### Week No. 14 (10/04/2025 – 16/04/2025)

Description:
Reviewed thesis and participated in external competition at G. H. Raisoni College of Engineering on 15/04/2025.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Present Smart Stick at Raisoni competition | Explained features, answered jury queries. | Appreciated |
| 2 | Sarvesh S. Chaudhari | Assist in Q&A and demo setup | Helped with real-time sensor demonstration. | Approved |
| 3 | Yash S. Chaukhande | Handle visuals and technical poster | Created A2 poster explaining project modules. | Approved |
| 4 | Jay A. Ganorkar | Maintain live GPS + Pushbullet alert demo | Ensured internet stability and quick alert execution. | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Carry and manage equipment and power backup | Packed and managed hardware without error. | Approved |

| ## Signature of Project Coordinator | ## Signature of Mentor |
| --- | --- |

### Week No. 15 (17/04/2025 – 23/04/2025)

Description:
Thesis review, PowerPoint finalization, and feedback incorporation after external event.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Add GHRCE event details to documentation | Added photos, feedback, and event summary. 1)Link:- https://collegedunia.com/college/56781-g-h-raisoni-college-of-engineering-and-management-ghrcema-amravati | Approved |
| 2 | Sarvesh S. Chaudhari | Finalize code snippet formatting in thesis | Properly annotated and inserted key program parts. 1)Link:- https://www.markdownguide.org/ | Approved |
| 3 | Yash S. Chaukhande | Reformat diagrams and legends | Improved resolution and layout of technical figures. | Approved |
| 4 | Jay A. Ganorkar | Verify emergency alert documentation | Made sure alert logs and screenshots were included. | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Proofread final thesis draft | Corrected grammar and formatting issues. 1)Link:- https://www.grammarly.com/ | Approved |

| ### Signature of Project Coordinator | ### Signature of Mentor |
| --- | --- |

### Week No. 16 (24/04/2025 – 30/04/2025)

Description:
Project completion tasks: printing final documents, submitting softcopies, and preparing for department-level project expo.

| Sr No | Name of Student | Planned Task | Implemented Task | Remarks by Guide |
| --- | --- | --- | --- | --- |
| 1 | Naman S. Bharsakale | Submit final thesis (spiral + soft copy) | Printed and submitted both hard and soft versions. | Approved |
| 2 | Sarvesh S. Chaudhari | Export final weekly dairy as PDF | Compiled all 16 weeks into one organized PDF. | Approved |
| 3 | Yash S. Chaukhande | Print poster and organize display items | Arranged charts, leaflets, and visuals for project showcase. | Approved |
| 4 | Jay A. Ganorkar | Prepare verbal explanation script | Practiced short explanation for visitors/judges at expo. | Approved |
| 5 | Mohammad Shehzad Mohammed Zameer | Clean and re-check project hardware | Ensured Smart Stick is fully functional for display. | Approved |

| ### Signature of Project Coordinator | ### Signature of Mentor |
| --- | --- |